WealthQ

Product Execution Roadmap

From Prototype to Product

Version 1.0  |  March 2026

Confidential

# Table of Contents

1. Executive Summary

2. Product Vision & Positioning

3. Target Audience Definition

4. User Personas

5. Value Proposition by Persona

6. Product Feature Suite

7. Form Factor Strategy

8. Product UX Structure

9. Frontend Stack & Architecture

10. Backend Stack & Architecture

11. Hosting & Infrastructure

12. Security Framework

13. Events & Analytics Tracking

14. Current State Assessment

15. Phased Execution Timeline

Appendix A: Decision Log Template

Appendix B: Tech Stack Comparison Matrix

# 1. Executive Summary

WealthQ is an AI-powered financial companion designed for Indian individuals who make financial decisions with limited understanding, access, or bandwidth. The product's core thesis is simple: every person already has a "decision-making system" for their finances — whether it's a best guess, a friend's opinion, a family member's advice, searching online, or a paid professional. Most of these systems are unreliable, biased, expensive, or generic. WealthQ replaces them with a system that is reliable, optimised, and personalised.

The product is not a financial advisor (not SEBI-registered), not a sales layer for financial products, and not a generic chatbot. It is a thinking partner that helps users make sense of their money over time — using concrete ₹ amounts, specific context, and a conversational tone that feels like a sharp friend who happens to be good with money.

## What This Document Covers

This roadmap is a full execution playbook covering 11 workstreams that take WealthQ from its current prototype stage to a production-ready product. For each workstream, you will find the strategic context (why it matters), frameworks and templates for decision-making, specific recommendations based on WealthQ's context, key questions to resolve, and success criteria to know when you're done.

## Current State

WealthQ currently exists as a working prototype: a single-page web chat interface (vanilla HTML/CSS/JS) connected to a Node.js/Express backend that proxies requests to Anthropic's Claude API. The frontend is hosted on GitHub Pages, the backend on Render's free tier. There is no database, no authentication, no analytics beyond Google Sheets logging, and no mobile-native form factor. The system prompt is well-crafted and reflects a clear product voice. This is a solid foundation for validation, but significant work is needed across all 11 dimensions to reach production readiness.

# 2. Product Vision & Positioning

## The Core Insight

People don't lack financial information — they lack a reliable system for making financial decisions. The internet is flooded with advice, calculators, and content, but the gap between knowing something and making a decision remains enormous. WealthQ exists to close that gap.

## Wealth vs. Finance: The Framing Choice

Your brainstorm surfaced an important distinction: you're solving for "wealth" decisions, not just "finance." Finance implies spreadsheets, ratios, and optimisation. Wealth implies life outcomes — security, freedom, goals achieved. This distinction should inform every product decision, from the copy on the landing page to how the AI frames its responses.

The scope of decisions WealthQ addresses:

| Category | Decision Types | Emotional Core |
| --- | --- | --- |
| Protection | Emergency fund, health insurance, term insurance | "Am I safe if something goes wrong?" |
| Growth | SIPs, mutual funds, equity, FDs, NPS | "Is my money working hard enough?" |
| Debt Management | EMIs, loans, credit cards, liability planning | "Am I paying too much? How do I get out?" |
| Goal Planning | Car, house, travel, kids’ education, retirement | "Can I afford the life I want?" |
| Optimisation | Tax regime, credit card rewards, expense planning | "Am I leaving money on the table?" |
| Annual Planning | Inflows, outflows, monthly budgets, annual review | "Do I have a plan for my money?" |
| Retirement | Corpus planning, pension, post-retirement income, drawdown strategy | "Will my money last? Am I ready to stop earning?" |

## Positioning Statement

WealthQ is your smart friend and personal CFO — an AI-powered wealth companion for Indians who want to make confident money decisions without becoming finance experts. Today, quality financial advisory (RM advisory) is available only to the wealthy elite. WealthQ democratises this service and makes it available to everyone at one tap. Unlike generic chatbots that give information, or expensive advisors who push products, WealthQ understands your specific situation and helps you think clearly about your money — one decision at a time.

## What WealthQ Is Not

| WealthQ Is NOT | Why This Matters |
| --- | --- |
| A SEBI-registered investment adviser | Cannot give buy/sell recommendations. Reframes with numbers and lets user decide. |
| A product sales layer | Never nudges toward specific financial products. Trust is the core metric. |
| A support bot | Does not troubleshoot app issues or handle transactional queries. |
| A generic AI chatbot | Every response must feel specific to this person's situation. |
| A teacher by default | Does not lecture unless the user explicitly wants to learn. |

## Decision-Making System Replacement Model

The key strategic framework is understanding what system WealthQ replaces for each user. This directly informs messaging, onboarding, and feature priority.

| Current System | Why It Fails | WealthQ Advantage | Acquisition Message |
| --- | --- | --- | --- |
| Best guess / intuition | No framework, prone to recency bias and fear | Structured thinking with real numbers | "Stop guessing, start knowing" |
| Asking a friend | Limited knowledge, social pressure, conflicted | No judgment, always available, context-aware | "Like your smartest friend, but actually qualified" |
| Family member / CA uncle | Outdated advice, one-size-fits-all, hard to question | Current, personalised, no ego | "Advice that fits your life, not your uncle’s" |
| Searching online | Information overload, contradictory, not personalised | Curated to your situation, conversational | "The answer for you, not for everyone" |
| Professional advisor | Expensive (₹25K+/yr), reserved for wealthy elite, often product-driven | Affordable, unbiased, always available | "Your personal wealth officer at one tap" |

# 3. Target Audience Definition

## Primary TG Criteria

The target audience is defined by two filters: relevance (they face the financial decisions WealthQ solves for) and willingness to pay (they already pay for convenience and quality in other areas of life).

## The Willingness-to-Pay Analogy

Your brainstorm correctly identified that the right users are those who already pay to improve their experience of something — Zomato Gold, Swiggy One, LinkedIn Premium, Grammarly, ChatGPT Plus, Google Drive storage. These people understand the value of paying for better outcomes and time savings. They're not price-sensitive about ₹200–500/month subscriptions if the value is clear.

## Demographic Definition

| Attribute | Specification | Rationale |
| --- | --- | --- |
| Annual Income | ₹5L to ₹1Cr | Can afford subscription; has enough financial surface area for product to add value |
| Employment | Earning professionals (salaried or self-employed) and retirees | Regular income or corpus creates recurring financial decisions; retirees face critical drawdown and preservation decisions |
| Gender | Male and female | Financial decision needs are universal; skew may emerge from data, not assumptions |
| Age Range | 22–40 (MVP launch), 40–60+ (expansion, including retirees) | 22–40 captures early earners through peak decision-making years; expansion to 60+ addresses retirement planning needs |
| Geography | Pan-India (no tier restriction) | Digital product; AI-powered delivery removes geographic constraints. Financial decisions are universal across tiers. |
| Digital Comfort | Regular users of apps and digital services | Must be comfortable with chat-based AI interaction |

## Recommended Segmentation for Launch

With AI assisting development, resource constraints are significantly reduced, allowing a broader initial launch than a traditional startup would attempt. The MVP target is 22–40 year olds earning ₹5L–1Cr, with phased expansion into older demographics and retirees.

| Phase | Segment | Income Band | Why This Segment First |
| --- | --- | --- | --- |
| Phase 1 (MVP) | Early and mid-career professionals, 22–40 | ₹5L–1Cr | Broad launch feasible with AI-assisted development; covers foundation builders through optimisers; high digital adoption, strong word-of-mouth |
| Phase 2 (Growth) | High-income earners + senior professionals, 35–50 | ₹40L–1Cr+ | Portfolio complexity, higher willingness to pay, tax and wealth optimisation needs; replaces expensive RM advisory |
| Phase 3 (Premium) | Retirees + pre-retirees, 50–65+ | Corpus-based (pension + savings) | Critical drawdown/preservation decisions, corpus management, retirement income planning; underserved by current advisory |

## Key Questions to Resolve

Should the initial launch target salaried professionals only, or include freelancers/self-employed? (Freelancers have more complex cash flows but also more urgent financial planning needs.)

Is there a psychographic filter more powerful than income? For example: "people who have Googled a financial question in the last 3 months" or "people who have at least one SIP but don't fully understand it."

What is the minimum income at which WealthQ's free tier still delivers meaningful value? This determines the freemium cutoff.

# 4. User Personas

## Persona 1: Rahul — The Foundation Builder

| Attribute | Detail |
| --- | --- |
| Age | 28 years old |
| Gender | Male |
| Work Experience | 6 years in corporate |
| Current Savings/Investments | ₹5,00,000 |
| Recent Major Expense | Wedding — spent ₹10,00,000 |
| Household | Just married, wife doesn’t work currently |
| Location | Tier-1 city (Bangalore / Mumbai / Delhi NCR) |
| Estimated Income | ₹8L–12L per annum |
| Current Decision System | Mix of best guess + asking friends + occasional Google search |

### What Rahul Needs (Acquisition Hooks)

These are the problems Rahul is actively aware of and would search for solutions to. They are the reason he'd try WealthQ in the first place.

Building a safety net — "I just spent ₹10L on my wedding. I have ₹5L left. I feel financially naked. What do I do first?"

Increasing his income — "I'm earning ₹10L/year after 6 years. Is this normal? How do I grow faster?" (Note: WealthQ can't directly help here, but can reframe in terms of financial capital vs. human capital and where to invest time.)

Planning for the next goal — "We want to buy a car in 2 years, take a foreign trip next year, and eventually buy a house. How do I even start planning for all three?"

### What Rahul Wants (Retention Drivers)

These are needs Rahul doesn't know he has yet. The product introduces them progressively, building trust before expanding scope.

Portfolio health check — "How are my 3 mutual funds actually performing? Am I diversified or do I just have 3 funds that do the same thing?"

Financial literacy basics — emergency fund sizing, health insurance (not employer-only), term insurance, credit card optimisation

Retirement planning — "I know I should think about this, but it feels 30 years away. Make it real for me."

Tax optimisation — "Old regime or new regime? I just pick whatever my CA says."

Annual financial plan — "I've never had a plan. I just try to save what's left after spending."

### Rahul's Emotional State

Rahul feels behind. He’s 28, just married, and spent most of his savings on the wedding. He sees friends buying cars and investing in stocks and wonders if he’s doing something wrong. He doesn’t want a lecture — he wants someone to say "here’s exactly where you stand, and here’s the first thing to do." He needs confidence, not information.

## Persona 2: Vikram — The Optimiser

| Attribute | Detail |
| --- | --- |
| Age | 40 years old |
| Gender | Male |
| Income | ₹90L per annum |
| Corpus | ₹2 crore (across MFs, equity, FDs, EPF) |
| Assets | Owns a home (loan may or may not be active) |
| Household | Married, 10-year-old child |
| Location | Tier-1 city |
| Current Decision System | Mix of CA for tax + 1–2 financial articles/week + occasional advisor meeting |

### What Vikram Needs (Acquisition Hooks)

Kid’s education planning — "My kid is 10. College in 8 years. How much do I need, and am I on track? What if she wants to study abroad?"

Emergency fund recalibration — "I have ₹5L in savings account as emergency fund. But my monthly expenses are ₹1.5L. That’s barely 3 months. Should it be more?"

Corpus optimisation — "I have ₹2Cr but I don’t know if it’s working hard enough. Am I too heavy on FDs? Do I have enough equity exposure for my age?"

AI and career risk hedging — "I’m in mid-management. What if my role gets automated? How should I prepare financially?"

Investment direction — "Where should I put the next ₹50K/month? More MFs? Direct equity? NPS? Real estate?"

Credit card audit — "I have 4 credit cards. Am I using the right ones for my spend patterns?"

Retirement timeline — "Can I retire at 50? What would that actually take?"

### What Vikram Wants (Retention Drivers)

Annual financial plan — "Give me a comprehensive view: inflows, outflows, goals, gap analysis. Update it quarterly."

Return on invested time — "I spend 3–4 hours a month thinking about money. Can I outsource that thinking to WealthQ and just review the output?"

Ongoing monitoring — "Tell me when something needs my attention, not when you have a notification to push."

### Vikram's Emotional State

Vikram has done reasonably well but suspects he could be doing better. He doesn’t have time to research every decision deeply. He’s slightly sceptical of financial advisors (they always seem to recommend products they earn commission on). He wants a second brain for money — something that knows his full picture and proactively tells him what to optimise. He’ll pay for it if the first 2–3 interactions prove it actually knows what it’s talking about.

## Persona Comparison Matrix

| Dimension | Rahul (Foundation Builder) | Vikram (Optimiser) |
| --- | --- | --- |
| Financial complexity | Low–Medium | High |
| Decision frequency | Monthly | Weekly |
| Primary emotion | Anxiety / catching up | Optimisation / FOMO of missed returns |
| Willingness to pay | ₹199–299/month | ₹499–999/month |
| Key metric of value | "I have a plan now" | "I’m saving X more per year" |
| Feature priority | Goal planning, insurance basics, budgeting | Portfolio analysis, tax optimisation, annual plan |
| Churn risk if... | Product feels like a lecture | Product doesn’t save time or gives generic advice |
| Best onboarding path | Single-goal focus ("What’s your biggest money worry?") | Full portfolio upload + comprehensive review |

# 5. Value Proposition by Persona

Each persona derives value from WealthQ differently. The product must deliver specific, measurable value within the first 2–3 interactions to earn trust and drive retention.

## Rahul’s Value Journey

| Interaction | What Happens | Value Delivered | Trust Signal |
| --- | --- | --- | --- |
| First message | Rahul says he has ₹5L savings, just spent ₹10L on wedding | WealthQ calculates his "financial runway" (months of expenses covered) | Uses his actual numbers, not generic advice |
| Second interaction | WealthQ asks one question: biggest worry right now? | Identifies emergency fund gap: "You have 2.5 months of expenses. Aim for 6." | Specific, actionable, no judgment |
| Week 1 | Rahul uploads his salary slip or describes income | Monthly savings plan: ₹X to emergency fund, ₹Y to goals, ₹Z flexible | A real plan in under 10 minutes |
| Month 1 | WealthQ introduces health insurance | "Your employer covers ₹5L. A ₹10L top-up costs ₹3K/year. Here’s why it matters." | Introduces needs, doesn’t sell products |
| Month 3 | First quarterly review | "You’ve built ₹1.2L emergency fund. Here’s what to do next." | Progress tracking = accountability |

## Vikram’s Value Journey

| Interaction | What Happens | Value Delivered | Trust Signal |
| --- | --- | --- | --- |
| First message | Vikram uploads portfolio CSV or describes holdings | Full portfolio analysis: asset allocation, overlap, risk assessment | Deep analysis, not surface-level summary |
| Second interaction | Tax regime comparison | "Old regime saves you ₹42,000 this year with your deductions" | Concrete rupee amount, not "it depends" |
| Week 1 | Kid’s education planning | "For IIT, you need ₹30L in 8 years. Current trajectory: ₹22L. Gap: ₹8L." | Goal-specific, time-bound, gap-quantified |
| Month 1 | Annual financial plan generated | Complete inflow/outflow map with optimisation suggestions | Saves 4+ hours of manual work |
| Ongoing | Proactive alerts | "Your FD is maturing next month. Here are 3 options ranked by your goals." | Remembers context, acts before asked |

## Value Quantification Framework

For both personas, WealthQ should be able to quantify the value it delivers in rupees. This is critical for conversion and retention.

For Rahul:

– "WealthQ helped you build a ₹1.8L emergency fund in 6 months"

– "Your health insurance recommendation could save you ₹2L+ in a medical emergency"

For Vikram:

– "WealthQ identified ₹42K in annual tax savings"

– "Portfolio rebalancing suggestion could improve returns by ₹1.2L/year"

– "You saved approximately 4 hours/month on financial planning"

# 6. Product Feature Suite

Features are organised into three tiers based on the phased persona strategy. Tier 1 ships with MVP, Tier 2 in the growth phase, and Tier 3 for premium users.

## Tier 1: Foundation Features (MVP — Serves Rahul)

| Feature | Description | Persona Need Addressed | Build Complexity |
| --- | --- | --- | --- |
| Conversational financial assessment | First interaction that understands user’s income, expenses, savings, debts through natural conversation | Both — onboarding hook | Medium |
| Financial runway calculator | Shows months of expenses covered by current savings | Rahul: safety net | Low |
| Emergency fund planner | Calculates target emergency fund based on expenses and dependents; tracks progress | Rahul: building a safety net | Low |
| Goal planner (single goal) | Set a goal (car, trip, house), timeline, and get a monthly savings target | Rahul: next goal planning | Medium |
| Insurance needs assessment | Evaluates health and term insurance needs based on situation | Rahul: financial basics | Medium |
| Tax regime comparison | Old vs new regime with actual numbers | Both — annual decision | Low–Medium |
| Monthly budget framework | Suggested allocation: needs, wants, savings, goals | Rahul: monthly planning | Low |
| File upload and analysis | PDF/CSV/image upload for portfolio analysis (already prototyped) | Both — existing feature | Already built |
| Multi-language support | English, Hindi, Hinglish (already prototyped) | Both — accessibility | Already built |

## Tier 2: Growth Features (Serves Both Personas)

| Feature | Description | Persona Need Addressed | Build Complexity |
| --- | --- | --- | --- |
| Portfolio analysis engine | Upload holdings → asset allocation, overlap detection, risk assessment, benchmark comparison | Vikram: corpus optimisation | High |
| Multi-goal management | Track multiple goals simultaneously with priority-based allocation | Both — life has multiple goals | Medium |
| Credit card optimiser | Analyse spend patterns, recommend optimal card usage | Vikram: credit card audit | Medium |
| Annual financial plan | Comprehensive inflow/outflow planning with quarterly review cadence | Vikram: annual planning | High |
| EMI and loan analyser | Compare loan options, track EMIs, prepayment impact calculator | Rahul: debt management | Medium |
| Proactive nudges | Context-aware notifications (FD maturing, tax deadline, goal off-track) | Both — retention driver | High |
| Conversation memory | AI remembers user context across sessions (persistent user profile) | Both — personalisation | High |

## Tier 3: Premium Features (Serves Vikram)

| Feature | Description | Persona Need Addressed | Build Complexity |
| --- | --- | --- | --- |
| Retirement calculator | Monte Carlo simulation of retirement scenarios | Vikram: retirement timeline | High |
| Education planning | Goal-specific planner for child’s education with inflation-adjusted projections | Vikram: kid’s education | Medium–High |
| Career risk assessment | Financial resilience scoring against career disruption scenarios | Vikram: AI hedging | Medium |
| Quarterly review reports | Auto-generated review documents with progress, recommendations, action items | Vikram: outsource thinking | High |
| Family financial dashboard | Combined view of household finances (spouse, dependents) | Both (premium) — household view | High |
| Account aggregation | Connect bank accounts, brokerages for real-time portfolio tracking | Vikram: real-time optimisation | Very High |

# 7. Form Factor Strategy

The form factor decision is one of the most consequential choices at this stage. It affects development speed, user acquisition, engagement patterns, and cost.

## Form Factor Options Evaluation

| Form Factor | Strengths | Weaknesses | Effort | Recommendation |
| --- | --- | --- | --- | --- |
| WhatsApp Chatbot | Zero friction, users already on WhatsApp, no download required, works on any phone, natural for Indian market | Limited UI (no rich dashboards), WhatsApp Business API costs, platform dependency, limited file upload UX | Low–Medium | Phase 1: Primary channel |
| Mobile Web (PWA) | Cross-platform, no app store, shareable links, push notifications via PWA, rich UI possible | Slightly higher friction than WhatsApp, less discoverable, browser limitations | Medium | Phase 1: Secondary / landing + dashboard |
| Native Mobile App | Best UX, push notifications, biometric auth, app store discovery, home screen presence | High dev cost (iOS + Android), app store approval, longer iteration cycles | High | Phase 2: After product-market fit |
| Desktop Web App | Easy to build, good for complex views (portfolio dashboard, annual plan) | Not primary device for target audience’s financial decisions | Medium | Phase 2: Dashboard companion |
| Telegram Bot | Similar to WhatsApp but more developer-friendly, free API | Much smaller user base in India vs WhatsApp | Low | Optional: techie early adopters |

## Recommended Strategy

Phase 1 (Months 1–3): WhatsApp as the primary interaction channel + Mobile Web for onboarding, dashboards, and detailed views. WhatsApp handles the conversational AI (where the core value lives), while the web app provides rich visualisations that WhatsApp can't support (charts, goal trackers, annual plans). A WhatsApp message can link to the web app for detailed views.

Phase 2 (Months 4–8): Add a native mobile app (React Native for cross-platform) once you have product-market fit signal from WhatsApp engagement metrics. The app becomes the premium experience — persistent sessions, push notifications, biometric login, document uploads.

Phase 3 (Months 9+): Desktop web dashboard for complex planning (annual financial plan, portfolio deep-dive, family view). This serves the Vikram persona who may prefer a detailed view on their laptop.

Key principle: Meet users where they already are (WhatsApp), then graduate them to richer experiences as trust builds. Don’t force a download until you’ve proven value.

# 8. Product UX Structure

## Core UX Philosophy

WealthQ’s UX must reflect its voice: a sharp friend, not a dashboard. The primary interaction is conversational, not navigational. Users should never feel like they’re using a financial tool — they should feel like they’re talking to someone who understands their money.

## Information Architecture

| Screen / Flow | Purpose | Key Elements | Entry Point |
| --- | --- | --- | --- |
| Onboarding | Understand user’s financial context through 3–5 conversational questions | Name, income band, biggest worry, existing products, one goal | First open / WhatsApp welcome |
| Chat (Primary) | Ongoing financial conversations | Message input, file upload, voice input, suggestion chips, language toggle | Main screen / WhatsApp thread |
| My Money (Dashboard) | At-a-glance financial health | Net worth, emergency fund %, goal progress bars, upcoming actions | Tab / link from chat |
| Goals | Track and manage financial goals | Goal cards (amount, timeline, progress), priority ordering | Tab / link from chat |
| Annual Plan | Comprehensive yearly view | Income/expense waterfall, monthly allocation, goal mapping | Generated by AI, accessible from dashboard |
| Profile & Settings | User context and preferences | Income, expenses, family, language, notification preferences | Settings icon |

## Conversation UX Patterns

The chat experience needs specific UX patterns beyond a generic chat interface:

| Pattern | Description | Example |
| --- | --- | --- |
| Suggestion chips | Pre-written prompts that lower the barrier to starting a conversation | "Review my portfolio" / "Old vs new tax" / "Set a goal" |
| Interactive cards | Structured responses with editable fields (e.g., goal planner card) | Goal card: Name, Amount, Timeline → Monthly SIP needed |
| Progress nudges | Periodic check-ins that reference past context | "Last month you saved ₹15K towards your car fund. You’re 22% there." |
| Decision frameworks | Side-by-side comparisons with the user’s actual numbers | Old regime vs new regime: two columns with rupee amounts |
| One-question rule | AI never asks more than one question per message | Avoids overwhelming; builds conversational rhythm |
| Actionable closers | Every AI response ends with a concrete next step or question | "Want me to build a savings plan for this?" / "Shall I check your tax situation?" |

## Mobile-First Design Principles

Thumb-zone priority — primary actions (send, voice, attach) must be reachable with one thumb

Content-first — 80%+ of the screen should be content (chat bubbles, cards), not chrome

Progressive disclosure — show summary first, let user tap for detail

Offline resilience — cached conversations available offline; syncs when connected

Dark mode native — the current prototype’s dark aesthetic is strong; make it the default with optional light mode

# 9. Frontend Stack & Architecture

## Current State

The prototype is a single HTML file with inline CSS and vanilla JavaScript. This was the right choice for fast validation but won't scale for the features needed.

## Recommended Stack

| Layer | Technology | Rationale | Alternatives Considered |
| --- | --- | --- | --- |
| Framework | Next.js (React) | SSR for SEO (landing pages), API routes, great ecosystem, easy Vercel deployment | Remix, Nuxt (Vue), SvelteKit |
| Language | TypeScript | Type safety critical for financial calculations; better DX long-term | JavaScript (too risky for finance) |
| Styling | Tailwind CSS | Utility-first, fast iteration, consistent design system, small bundle | Styled Components, CSS Modules |
| State Management | Zustand or Jotai | Lightweight, no boilerplate, perfect for chat state + user context | Redux (overkill at this stage) |
| Chat UI | Custom components (not a library) | Financial chat needs custom cards, interactive elements that no chat library supports well | Stream Chat (too generic) |
| Charts / Data Viz | Recharts or Chart.js | Lightweight, React-native, good for goal progress and portfolio charts | D3 (overkill), Plotly (heavy) |
| Forms | React Hook Form + Zod | Lightweight validation, type-safe schemas | Formik (heavier) |
| Mobile App (Phase 2) | React Native or Expo | Share business logic with web, single codebase, fast iteration | Flutter (different language), Native (2x cost) |
| WhatsApp Integration | WhatsApp Business API (via Twilio or Gupshup) | Gupshup is India-focused with better pricing; Twilio for reliability | Direct Meta API (more setup) |

## Frontend Architecture

The frontend should be structured as a monorepo with three packages: web (Next.js), mobile (React Native), and shared (business logic, types, API clients, utility functions). This allows maximum code reuse between web and mobile while keeping deployment independent.

## Key Frontend Services

Chat Engine: Chat Engine:

Manages conversation state, message queue, streaming responses, retry logic, and optimistic updates. Should handle offline queuing gracefully.

File Processor: File Processor:

Client-side file validation, compression, base64 encoding for images, CSV parsing preview, PDF text extraction for smaller files.

User Context Store: User Context Store:

Persistent local storage of user profile, preferences, and conversation summaries. Syncs with backend when online.

Analytics Client: Analytics Client:

Unified event tracking across web and mobile with a single API.

# 10. Backend Stack & Architecture

## Current State

A single Express.js server (server.js) with one /chat endpoint that proxies to Anthropic's Claude API. No database, no authentication, no rate limiting, no caching. Conversation logging is via a fire-and-forget POST to Google Sheets.

## Recommended Stack

| Layer | Technology | Rationale | Alternatives Considered |
| --- | --- | --- | --- |
| Runtime | Node.js + Express (or Fastify) | Team already familiar; Fastify is faster if starting fresh | Python/FastAPI (good for ML, not needed yet) |
| Language | TypeScript | Shared types with frontend; safer for financial logic | JavaScript |
| Database | PostgreSQL | Relational, reliable, great for financial data, JSON support, free tier on Supabase/Neon | MongoDB (schema-less is risky for finance), SQLite (not scalable) |
| ORM | Prisma or Drizzle | Type-safe queries, migration management, great DX | Raw SQL (error-prone), Sequelize (legacy) |
| Auth | Supabase Auth or Auth.js | Email/OTP login (phone OTP critical for India), Google SSO, session management | Firebase Auth, Clerk (more expensive) |
| Cache | Redis (Upstash for serverless) | Session caching, rate limiting, conversation context caching | In-memory (doesn’t scale) |
| AI Integration | Anthropic Claude API (already integrated) | Strong reasoning, good for financial analysis, structured output support | OpenAI (alternative), Gemini (alternative) |
| File Storage | AWS S3 or Cloudflare R2 | R2 is cheaper (no egress fees), good for portfolio documents | Supabase Storage (simpler but limited) |
| Job Queue | BullMQ (Redis-backed) | Async tasks: report generation, portfolio analysis, notification scheduling | pg-boss (simpler, Postgres-backed) |
| API Documentation | OpenAPI / Swagger | Auto-generated API docs, client generation | Manual docs (error-prone) |

## Backend Architecture

Recommended: modular monolith to start, with clear service boundaries that can be extracted into microservices later if needed. Premature microservices would slow down a 2-person team.

## Core Services

| Service | Responsibility | Key Endpoints |
| --- | --- | --- |
| Auth Service | User registration, login (OTP + email), session management, token refresh | /auth/send-otp, /auth/verify, /auth/refresh |
| Chat Service | Conversation management, AI proxy, context injection, streaming responses | /chat/message, /chat/history, /chat/stream |
| User Profile Service | Financial profile, preferences, onboarding data, context store | /profile/get, /profile/update, /profile/onboarding |
| Goal Service | CRUD for financial goals, progress tracking, SIP calculations | /goals/create, /goals/list, /goals/progress |
| Portfolio Service | File parsing (CSV/PDF), portfolio analysis, asset allocation | /portfolio/upload, /portfolio/analyse, /portfolio/summary |
| Notification Service | Proactive nudges, reminders, milestone alerts | /notifications/preferences, /notifications/send |
| Analytics Service | Event ingestion, user behaviour tracking, funnel analysis | /events/track, /events/batch |

## Data Model (Core Entities)

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| User | id, phone, email, name, income_band, created_at | Has many: conversations, goals, portfolio_uploads |
| Conversation | id, user_id, started_at, last_message_at, summary | Belongs to: user. Has many: messages |
| Message | id, conversation_id, role, content, tokens_used, created_at | Belongs to: conversation |
| UserProfile | id, user_id, age, dependents, city_tier, risk_profile, expenses_json | Belongs to: user |
| Goal | id, user_id, name, target_amount, timeline_months, monthly_sip, progress | Belongs to: user |
| PortfolioUpload | id, user_id, file_url, parsed_data_json, analysis_json, created_at | Belongs to: user |
| Notification | id, user_id, type, content, sent_at, read_at | Belongs to: user |

# 11. Hosting & Infrastructure

## Current State

Frontend on GitHub Pages (free, static), backend on Render free tier (cold starts, sleeps after 15 min of inactivity, hence the keep-alive ping in server.js). This works for testing but is not viable for production.

## Recommended Infrastructure

| Component | Service | Tier | Estimated Monthly Cost | Why |
| --- | --- | --- | --- | --- |
| Frontend Hosting | Vercel | Pro ($20/mo) | $20 | Edge network, auto-deploys from Git, preview deployments, great Next.js support |
| Backend Hosting | Railway or Render Pro | Starter | $5–20 | No cold starts, auto-scaling, easy env management |
| Database | Neon or Supabase | Free → Pro | $0–25 | Serverless Postgres, auto-scaling, generous free tier |
| Cache (Redis) | Upstash | Free → Pay-as-you-go | $0–10 | Serverless Redis, per-request pricing, great for cache + rate limiting |
| File Storage | Cloudflare R2 | Pay-as-you-go | $0–5 | No egress fees (huge for file-heavy product), S3-compatible |
| AI API | Anthropic Claude | API pricing | $50–200 | Based on ~1000 DAU, avg 5 messages/day. Biggest variable cost. |
| WhatsApp API | Gupshup or Twilio | Pay per message | $20–100 | India-focused pricing. Gupshup: ~₹0.5/conversation/24hr |
| Monitoring | Sentry (errors) + Vercel Analytics | Free → Team | $0–29 | Error tracking, performance monitoring, core web vitals |
| CI/CD | GitHub Actions | Free | $0 | Auto-deploy, test, lint on every push |
| Domain + SSL | Cloudflare | Free | $10–15/year | DNS, SSL, CDN, DDoS protection |

## Cost Projection

| Stage | Users | Monthly Cost | Per-User Cost |
| --- | --- | --- | --- |
| Prototype (now) | 10–50 testers | $0 (free tiers) | $0 |
| Alpha (Month 2–3) | 100–500 users | $50–150 | $0.30–$1.50 |
| Beta (Month 4–6) | 500–2,000 users | $150–400 | $0.20–$0.80 |
| Launch (Month 7+) | 2,000–10,000 users | $400–1,500 | $0.15–$0.20 |

The biggest cost driver is the AI API. Optimise by: (1) caching common queries, (2) using Claude Haiku for simple responses and Sonnet for complex analysis, (3) compressing conversation history before sending to the API, (4) setting appropriate max_tokens limits per query type.

# 12. Security Framework

Financial data is among the most sensitive data a product can handle. Security is not a feature — it’s a prerequisite. A single data breach would destroy trust permanently.

## Security Layers

| Layer | Implementation | Priority | Notes |
| --- | --- | --- | --- |
| Authentication | Phone OTP (primary) + email/password + Google SSO. Use Supabase Auth or Auth.js with JWT + refresh tokens. | P0 (MVP) | OTP is critical for India. No password-only auth. |
| Authorisation | Row-level security in Postgres. Users can only access their own data. API-level middleware checks. | P0 (MVP) | Never trust the client. Validate every request server-side. |
| Data Encryption | TLS 1.3 in transit. AES-256 encryption at rest for sensitive fields (income, portfolio data). | P0 (MVP) | Use Postgres pgcrypto or application-level encryption. |
| API Security | Rate limiting (Upstash Redis), CORS whitelist, request validation (Zod), API key rotation. | P0 (MVP) | Rate limit: 60 req/min per user. Burst: 10 req/sec. |
| Input Sanitisation | Validate all inputs server-side. Sanitise file uploads. Limit file sizes. No direct SQL. | P0 (MVP) | File uploads are an attack vector. Scan for malware. |
| Secret Management | Environment variables via hosting platform (never in code). Use Doppler or Infisical for team-wide secret management. | P0 (MVP) | Current: API key in process.env is correct. Never commit .env files. |
| PII Handling | Minimise PII storage. Hash phone numbers for analytics. Provide data export and deletion (DPDPA compliance). | P1 (Beta) | India’s Digital Personal Data Protection Act 2023 applies. |
| Audit Logging | Log all data access, auth events, and admin actions. Immutable audit trail. | P1 (Beta) | Required for any future regulatory compliance. |
| Penetration Testing | Quarterly pen testing from launch. Bug bounty program after reaching 10K users. | P2 (Post-launch) | Start with automated scanning (OWASP ZAP), then manual. |
| Compliance | DPDPA compliance, RBI data localisation (if handling payment data), consent management. | P1–P2 | Consult a legal advisor before handling any payment data. |

## Security Checklist for MVP

HTTPS everywhere (Vercel/Cloudflare handles this)

Phone OTP authentication with rate-limited OTP requests

JWT tokens with short expiry (15 min access, 7 day refresh)

Row-level security on all database queries

API rate limiting (Redis-backed)

Input validation on every endpoint (Zod schemas)

File upload size limits (10MB) and type validation

CORS restricted to your domains only

No sensitive data in URLs or query parameters

Error messages that don’t leak internal details

# 13. Events & Analytics Tracking

## Analytics Philosophy

Track what matters for decisions, not what’s easy to track. Every event should answer a specific question the team has about the product.

## Event Taxonomy

| Event Category | Event Name | Key Properties | Question It Answers |
| --- | --- | --- | --- |
| Onboarding | onboarding_started | source, device, language | Where do users come from? |
| Onboarding | onboarding_step_completed | step_name, step_number, time_spent | Where do users drop off? |
| Onboarding | onboarding_completed | time_total, profile_completeness | How many complete onboarding? |
| Chat | message_sent | message_type (text/file/voice), word_count, has_attachment | How do users interact? |
| Chat | response_received | response_time_ms, tokens_used, model_used | Is the AI fast enough? |
| Chat | suggestion_chip_clicked | chip_text, position | Which prompts drive engagement? |
| Chat | conversation_started | trigger (organic/nudge/chip), session_number | What brings users back? |
| Chat | file_uploaded | file_type, file_size, analysis_completed | Do users trust with their data? |
| Goals | goal_created | goal_type, target_amount, timeline | What are users planning for? |
| Goals | goal_progress_updated | goal_id, progress_pct, on_track | Are users achieving goals? |
| Engagement | session_started | days_since_last, session_count | Retention and frequency |
| Engagement | language_changed | from_lang, to_lang | Language preference patterns |
| Value | insight_delivered | insight_type, rupee_value_shown | Is the product delivering value? |
| Value | action_taken | action_type (set_goal, update_profile, upload) | Does insight lead to action? |
| Monetisation | paywall_shown | trigger, feature_locked | When do users hit the paywall? |
| Monetisation | subscription_started | plan, price, trial | Conversion rate and timing |

## Recommended Analytics Stack

| Tool | Purpose | Cost | Why |
| --- | --- | --- | --- |
| Mixpanel or Amplitude | Product analytics, funnels, retention, cohorts | Free → $25/mo | Best-in-class for product analytics. Mixpanel’s India pricing is competitive. |
| PostHog (self-hosted alternative) | Product analytics + session replay + feature flags | Free (self-hosted) or $0–45/mo (cloud) | Open source, GDPR-friendly, all-in-one. Great for a startup. |
| Sentry | Error tracking, performance monitoring | Free → $26/mo | Catch bugs before users report them. Essential. |
| Google Analytics 4 | Web traffic, acquisition channels, SEO | Free | Landing page and marketing analytics. Don’t use for product analytics. |
| Custom Events API | Server-side event ingestion for backend events | Built into backend | AI response quality, token usage, cost tracking. |

## Key Metrics Dashboard (North Star + Supporting)

| Metric | Definition | Target (Month 6) | Why It Matters |
| --- | --- | --- | --- |
| Weekly Active Users (WAU) | Users who send at least 1 message per week | 2,000 | Core engagement metric |
| Messages per User per Week | Avg messages sent by active users | 8–12 | Depth of engagement |
| D7 Retention | % of users who return 7 days after first use | 40%+ | Product-market fit signal |
| Onboarding Completion Rate | % of sign-ups who complete onboarding | 70%+ | First-experience quality |
| Value Delivery Rate | % of conversations where a quantified insight (₹ amount) was delivered | 60%+ | Core value metric |
| Paid Conversion Rate | % of free users who convert to paid | 5–10% | Business viability |
| AI Response Quality | User thumbs-up rate on AI responses | 80%+ | Product quality |
| Time to First Value | Minutes from sign-up to first valuable insight | <5 min | Onboarding effectiveness |

# 14. Current State Assessment

An honest assessment of what exists today and the gap to production readiness.

| Dimension | Current State | Gap to MVP | Effort Estimate |
| --- | --- | --- | --- |
| Frontend | Single HTML file, vanilla JS, dark UI, basic chat | Needs: React/Next.js rewrite, component system, responsive design, PWA | 3–4 weeks |
| Backend | Express.js, single /chat endpoint, no DB | Needs: TypeScript, auth, database, user profiles, goal management, file processing | 4–6 weeks |
| AI / System Prompt | Well-crafted v1.0 prompt with clear voice and constraints | Needs: context injection (user profile), multi-turn memory, structured output for cards | 2–3 weeks |
| Authentication | None (name entry in modal) | Full auth system: OTP, sessions, token management | 2 weeks |
| Database | None (Google Sheets logging) | PostgreSQL with user, conversation, goal, profile tables | 2 weeks |
| File Processing | Base64 upload to Claude (images, CSV, PDF) | Needs: server-side processing, storage, structured parsing for portfolio analysis | 2–3 weeks |
| Analytics | Google Sheets (fire-and-forget) | Full event tracking, dashboards, retention analysis | 1–2 weeks |
| Security | CORS only | Auth, rate limiting, encryption, input validation, DPDPA basics | 2 weeks |
| Hosting | GitHub Pages + Render free tier | Production hosting with no cold starts, CDN, monitoring | 1 week |
| WhatsApp | Not started | WhatsApp Business API integration, message templates, conversation flows | 3–4 weeks |
| Testing | None | Unit tests, integration tests, E2E for critical flows | Ongoing (2 weeks setup) |

## What’s Working Well

The system prompt is excellent — clear voice, good constraints, the WhatsApp-ready output format is smart

The dark/gold UI aesthetic feels premium and differentiated

Multi-language support (EN/HI/Hinglish) is already built

File upload (CSV, PDF, images) is functional

The product thesis and positioning are sharp

# 15. Phased Execution Timeline

## Phase 1: Foundation (Weeks 1–6)

Goal: Production-ready MVP that can onboard 100 alpha users.

| Week | Workstream | Deliverables |
| --- | --- | --- |
| 1–2 | Backend foundation | TypeScript setup, PostgreSQL schema, Prisma ORM, auth (OTP), basic API structure |
| 1–2 | Frontend rewrite | Next.js project, Tailwind setup, chat component, onboarding flow |
| 3–4 | Core features | Conversational assessment, emergency fund planner, goal planner (single), tax comparison |
| 3–4 | AI improvements | Context injection (user profile in system prompt), structured output for interactive cards |
| 5 | Integration | Frontend + backend connected, file upload flow, conversation persistence |
| 6 | Polish + deploy | Production hosting (Vercel + Railway), security hardening, basic analytics, alpha invite system |

## Phase 2: Growth (Weeks 7–14)

Goal: WhatsApp launch, 500+ beta users, monetisation experiment.

| Week | Workstream | Deliverables |
| --- | --- | --- |
| 7–8 | WhatsApp integration | WhatsApp Business API setup, message templates, onboarding via WhatsApp |
| 7–9 | Portfolio analysis | CSV/PDF parsing engine, asset allocation view, overlap detection |
| 9–10 | Multi-goal management | Multiple goals, priority ordering, progress tracking dashboard |
| 10–11 | Conversation memory | Persistent user context across sessions, AI that remembers past interactions |
| 12–13 | Monetisation | Paywall for premium features, Razorpay integration, free tier definition |
| 14 | Beta launch | Public beta, landing page, referral system, feedback collection |

## Phase 3: Scale (Weeks 15–24)

Goal: 2,000+ paying users, mobile app, premium features.

| Week | Workstream | Deliverables |
| --- | --- | --- |
| 15–18 | Mobile app | React Native app (iOS + Android), push notifications, biometric login |
| 15–17 | Premium features | Annual financial plan generator, retirement calculator, education planner |
| 18–20 | Proactive intelligence | AI-initiated nudges, FD maturity alerts, goal off-track warnings |
| 20–22 | Credit and debt | Credit card optimiser, EMI tracker, loan comparison tool |
| 22–24 | Scale infrastructure | Performance optimisation, AI cost optimisation, monitoring dashboards |

## Key Milestones

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| Alpha launch | Week 6 | 100 users onboarded, <5 min time to first value, 0 critical bugs |
| WhatsApp live | Week 8 | Users can complete full conversation via WhatsApp |
| Beta launch | Week 14 | 500+ users, D7 retention >30%, paywall live |
| First paying user | Week 14–16 | At least 1 user pays for premium |
| Mobile app launch | Week 18 | iOS + Android in app stores |
| Product-market fit signal | Week 20 | D7 retention >40%, WAU >1000, NPS >50 |
| Revenue milestone | Week 24 | 100+ paying subscribers, path to ₹1L MRR visible |

# Appendix A: Decision Log Template

Use this template to document every significant product and technical decision. At a startup, decisions are made fast — but recording the reasoning prevents revisiting the same debates and helps new team members understand context.

| Field | Description |
| --- | --- |
| Decision ID | Sequential number (e.g., DEC-001) |
| Date | When the decision was made |
| Decision | One-line summary of what was decided |
| Context | What situation or problem prompted this decision? |
| Options Considered | What alternatives were evaluated? |
| Rationale | Why was this option chosen over the others? |
| Trade-offs Accepted | What downsides are you knowingly accepting? |
| Reversibility | Easy / Medium / Hard to reverse if it’s wrong |
| Owner | Who is accountable for executing this decision? |
| Review Date | When should this decision be revisited? |

# Appendix B: Tech Stack Comparison Matrix

Quick reference for technology decisions. Each row represents a decision point with the recommended choice highlighted.

| Decision | Option A (Recommended) | Option B | Option C | Key Factor |
| --- | --- | --- | --- | --- |
| Frontend Framework | Next.js ✔ | Remix | Nuxt (Vue) | SSR + Vercel ecosystem |
| Backend Runtime | Node.js (Fastify) ✔ | Python (FastAPI) | Go | Team familiarity + TS sharing |
| Database | PostgreSQL (Neon) ✔ | MongoDB | PlanetScale (MySQL) | Relational + JSON support |
| Auth Provider | Supabase Auth ✔ | Auth.js | Clerk | OTP support + free tier |
| AI Model | Claude Sonnet ✔ | GPT-4o | Gemini Pro | Reasoning quality for finance |
| Hosting (Frontend) | Vercel ✔ | Netlify | Cloudflare Pages | Next.js-native deployment |
| Hosting (Backend) | Railway ✔ | Render Pro | Fly.io | No cold starts + easy scaling |
| Analytics | PostHog ✔ | Mixpanel | Amplitude | Open source + all-in-one |
| WhatsApp API | Gupshup ✔ | Twilio | Direct Meta API | India pricing + local support |
| Mobile Framework | React Native ✔ | Flutter | Native (Swift/Kotlin) | Code sharing with web |